# === SUGGESTED SPRINT GOALS ===

SPRINT: 1

SPRINT GOAL:
 Establish a reliable development foundation by defining a structured version control workflow, creating a reproducible development environment, and producing essential design documentation to support future implementation.

SOFTWARE ENGINEERING TOPICS:

- Source Control (branching, merging, collaboration)

- SDLC (design, planning, preparation)

- Agile & Scrum (team workflow, iteration readiness)

- Project Management (process definition, coordination)

- Teamwork & Collaboration

# SUPPORTING PBIs:

### Priority: High

User Story:
 As a developer, I want to define a branching and merging strategy, so that the team follows a consistent and conflict-free workflow.

Acceptance Criteria:

- A documented branching strategy exists (e.g., main, dev, feature branches)

- The workflow defines how and when branches are created, merged, and deleted

- The team can explain the workflow during demonstration

- The workflow is accessible to all team members

### Priority: High

User Story:
 As a developer, I want to use a structured version control system, so that I can work independently without conflicts and safely integrate code.

Acceptance Criteria:

- A shared repository is created and accessible to all team members

- Each team member creates at least one branch and commits changes

- At least one pull request is created, reviewed, and merged

- Merge conflicts (if any) are resolved and demonstrated

- All contributions can be viewed from a single machine

### Priority: Medium

User Story:
 As a developer, I want a consistent and reproducible development environment, so that I can reliably demonstrate functionality without setup issues.

Acceptance Criteria:

- A documented setup process exists

- A new machine can follow the steps and run the project successfully

- The environment is used during the sprint demonstration

- No undocumented setup steps are required

### Priority: Medium

User Story:
 As a team, we want to define how completed work will be demonstrated, so that we can clearly verify acceptance criteria are met.

Acceptance Criteria:

- A documented demonstration process exists

- The process defines what must be shown for each completed PBI

- The team follows this process during a mock or real demo

- The demonstration proves at least one completed PBI

### Priority: Low

User Story:
 As a developer, I want to create foundational design documents, so that I can clearly understand system structure before implementation.

Acceptance Criteria:

- At least one system-level design document is created

- At least one feature-level design document is created

- Documents map to at least three functional requirements

- Documents are accessible to all team members

- The team can explain the design during demonstration

# === SUGGESTED SPRINT GOALS ===

SPRINT: 2

SPRINT GOAL:
 Build a minimal playable vertical slice of the game by implementing a basic UI, a single-lane interaction system, and a simple gameplay loop, while introducing an initial testing approach to validate functionality.

SOFTWARE ENGINEERING TOPICS:

- Problem Solving (game loop logic, interaction design)

- SDLC (implementation + early testing)

- Agile & Scrum (iterative delivery of a working slice)

- Source Control (continued use of branching + collaboration)

- Testing (introduction to validation strategies)

- Teamwork & Collaboration

# SUPPORTING PBIs:

### Priority: High

User Story:
 As a player, I want to see a game canvas with basic visual elements, so that I can understand where gameplay occurs.

Acceptance Criteria:

- A game canvas is rendered within the browser

- Canvas size follows constraints (400x400 or 800x400)

- At least one visible UI element is present (background, boundary, or placeholder)

- The canvas renders in at least one desktop browser and one mobile-compatible view

- The game loads without errors when opened

### Priority: High

User Story:
 As a developer, I want a single-lane grid system, so that entities can be placed and managed consistently.

Acceptance Criteria:

- A single lane is represented visually or logically on the canvas

- At least one valid placement position exists

- Invalid placements outside the lane are prevented

- The grid structure can be reused for future expansion

- The team can demonstrate placing an entity in the lane

### Priority: High

User Story:
 As a player, I want to place a unit on the grid, so that I can interact with the game.

Acceptance Criteria:

- A click or tap allows placement of a unit on a valid grid position

- The unit appears visibly on the canvas after placement

- Placement only works within valid positions

- Placement behavior (single vs multiple units) is defined and demonstrated

- The interaction works in at least one browser

### Priority: Medium

User Story:
 As a player, I want a unit to interact with an enemy, so that the game has meaningful behavior.

Acceptance Criteria:

- At least one enemy entity exists in the game

- At least one unit can affect the enemy (damage, block, or similar)

- The interaction produces a visible or measurable result

- The interaction is demonstrated during sprint review

- The behavior is consistent across multiple runs

### Priority: Medium

User Story:
 As a developer, I want to document how gameplay functionality will be tested, so that we can verify correctness and prepare for future testing.

Acceptance Criteria:

- A testing document exists outlining how features will be validated

- At least two test scenarios are defined (e.g., placement, interaction)

- At least one simple test (manual or automated) is demonstrated

- Expected vs actual results are clearly shown

- The document is accessible to the team

### Priority: Medium

User Story:
 As a team, we want a playable vertical slice, so that we can demonstrate a working game loop.

Acceptance Criteria:

- The game can be launched in a browser

- A user can place a unit and observe interaction with an enemy

- The demo follows the defined demonstration strategy from Sprint 1

- The demo runs without crashes during presentation

- The team can walk through the full interaction during review

# === PRODUCT BACKLOG ===

### 🔴 High Priority

- Define branching and merging strategy

- Implement version control workflow

- Game canvas and UI foundation

- Single-lane grid system

- Unit placement system

### 🟡 Medium Priority

- Development environment setup

- Demonstration strategy definition

- Basic gameplay interaction (unit vs enemy)

- Testing documentation and example

- Playable vertical slice integration

### 🟢 Low Priority

- Foundational design documentation